PWD DIGITAL AGENCY ¦ PROJECT MANAGEMENT → DESIGN Master Doc Brief One page. One job. Everything a designer needs to start without asking a single question.

| Version | Date | Author | Change / Purpose |
| --- | --- | --- | --- |
| v0.1 | 26/10/2026 | Gabe Silva | New-template Master Doc, migrated from 2026 MASTER ¦ Willis Temby, signed quote, handover and 21/07 kick-off transcript. Prep for 27/10 catch-up |
| v0.1 | 26/10/2026 | Gabe Silva | Part A and Part B questionnaires drafted; 10 fields routed to the forms |

# 01 Brief snapshot The whole job in twenty seconds. Fill this last, once the rest is nailed down.

| Project name/Business Name | Willis Temby: Custom Website Design and Build (plus logo redesign) [E] |
| --- | --- |
| Account/Project manager | Gabe Silva (project coordinator from 21/10/2026, took over from Eleanor Morgan; earlier Tafleen and Mia). Adam Barbarich stays involved at kick-off, design sign-off, pre-launch and post-launch [G 19/10] [M] [H] |
| Design lead | Muiz Mannan [M] [J] |
| Reviewing developer Raf | Raf Baldasso (head of development, across the technical scope since sales) [H] [T 03:51] |
| Design hours allocated | 34 design hours in the quote, not split between homepage and internals. Revisions and adjustments (dev and design) are a separate 21 hours TBC: internal [E] |
| Deliverable | Homepage, Contact page, industry landing template, policy/product template, Our People team profile, blog and news/insights template, plus internal page designs as required. Logo: 3 concepts, 2 revision rounds, basic style guide [E] |
| Build platform | WordPress (latest stable), Gravity Forms, Rank Math Premium [E] |
| Kick-off meeting held? | Yes, 21/07/2026 online. Mia Mammoliti with Isabella and Cameron (Willis Temby). Raf absent [T 02:46] |

# 02 Required links Every link live and permission-checked before handover. A dead Drive link stops a designer cold.

| What | Link | Notes - what should the designer actually do with it? |
| --- | --- | --- |
| Google Drive project folder | Willis Temby folder (Drive id 1yaFpFcI1J7SM0lBZ0WMWCfoSVG-Jl8TM): Brand Brief, Home Page Layout, Website 2.0 Flow v2, Product Page mock-up | [D] |
| Whimsical sitemap |  | TBC: internal [M] |
| Existing website |  | TBC: ask at kick-off [E] [T 06:48] |
| Brand style guide Not many of our clients have this so this is not a requirement | No brand style guide exists yet. The logo line item delivers a basic style guide for logo use and colour palettes | [E] |
| Logo files |  | TBC: internal [M] |
| Inspiration / moodboard Optional; don’t go overboard. | Client moodboard (bold colour pops, kept professional) and AI-generated style ideas in the old MASTER Logo Brief; Brand Brief.docx | [M] [D] |
| Approved quote/proposal | Estimate 5756, Digital Partnership: Custom Website Design and Build for Willis Temby, signed by Isabella Popov 30/06/2026 | [E] |
| Sales → AM/PM handover doc | Willis Temby Internal Handover Brief, Scott Donovan | [H] |
| Kick-off notes / recording | Gemini notes and transcript, 21/07/2026 (owner Eleanor) | [T 00:00] |

Do not link: anything the designer should not take direction from without saying so loudly. If a PDF has inaccurate content but a layout worth borrowing, write exactly that - "layout reference only, content is wrong, do not design around the copy."

# 03 The client in sixty seconds Plain English. No industry jargon the designer has to Google.

| Who they are | Australian-owned, privately operated insurance brokerage, founded 1984, 7 Alvan Street Mount Lawley. Legal entity Willis Temby Insurance Brokers Pty Ltd, AFSL 233 765, ABN 85 009 087 585. Rebranding to "Willis Temby" [H] [D] [G 19/10] |
| --- | --- |
| What they do | Commercial insurance broking and risk advisory: tailored insurance programs, policy program review, claims advocacy, early injury intervention (Praventus) [H] [D] |
| Who they do it for | Mid to large commercial businesses in high-risk sectors (marine, mining and resources, construction, agribusiness, commercial property). Buyers: owners, CFOs, CEOs, MDs, risk managers [H] [D] |
| Why anyone picks them over a competitor | "Strategic insurance and risk advice designed for complex organisations, backed by deep technical expertise"; forward-thinking advice; proactive claims advocacy and early intervention; 40+ years [D] |
| Market position | Wants to read as credible and established to larger corporates, "corporate but still modern", not hectic like Knightcorp. Must sit clearly apart from Willis Towers Watson (WTW) TBC: ask at kick-off [T 11:16] [T 10:23] [H] [M] |
| Decision-maker(s) & involvement | Isabella Breheny (Head of Marketing and Communications, signed as Isabella Popov) runs it day to day. Executive Directors Alex Rowland and Brett Piggott approve at milestones. Cameron (camerong@) sat in the kick-off, role unconfirmed TBC: questionnaire Part A Q7, Q8 [H] [G 19/10] [T 02:46] |
| Client behaviour | Fast, considered, decisive. Runs things past the directors and comes back with clear positions. Prefers fortnightly milestone updates over weekly check-ins. Pushes back on scope, not price [H] |

# 04 Objective & measurable outcome A homepage with two primary goals has none. Pick one.

| Primary objective | Convert the inbound demand they already get into enquiries from larger corporates. Lead generation and organic search over awareness [H] [T 11:16] [T 15:57] |
| --- | --- |
| The one action a visitor should take | Contact us (enquiry form, then call). Pay an Invoice is off the homepage [D] [T 14:48] [T 15:57] |
| Secondary actions | Draft from the menu utilities: Request a quote, Lodge a claim, Lodge workplace injury. Three, so one must drop to a menu link TBC: ask at kick-off [D] |
| What "success" looks like in 6 months | Match or beat Phoenix Insurance organic traffic (661 a month) within 12 months; long term overtake Centrewest (1,000+ a month); lift form enquiries from about 1 a month [H] |
| What's broken about the current site | About 1 form a month against 600+ calls, slow contact form, jQuery 1.7.2 security exposure, placeholder content, no alt tags, multiple H1s, "Powered by RocketSpark" footer, no AI search presence, dated brand [E] |
| What must be kept | At least one logo option keeps the current blue (directors). Legal entity name on site. Existing URLs and rankings via SEO migration TBC: ask at kick-off [T 09:29] [D] [E] |

# 05 Who we're designing for

| Profile | B2B, SME to enterprise, strong mid-market bias. Personal lines exist for existing clients but are not the focus [H] |
| --- | --- |
| Primary audience | Operations directors, CFOs, owners and risk managers in marine, mining and resources, construction, energy, commercial property [H] [D] |
| Secondary audience | Aviation, transport, healthcare, manufacturing, professional services, cyber, hospitality. HNW individuals for personal assets [H] [D] |
| What they're worried about | Assessing whether the broker is credible enough for a complex program and understands their industry, not shopping on price TBC: ask at kick-off [M] [P] |
| Device split | Not known. Pull from GA4 once access is granted TBC: questionnaire Part B QB5 |
| Competitors to beat | Centrewest and Knightcorp (named by client), Phoenix Insurance, Bellrock (benchmark). Bellrock Advisory is a liked site, not a competitor [H] [T 10:23] |

# 06 Budget & scope Designers make better calls when they know the ceiling. Be straight about it.

| Total project value | $35,840 ex GST ($39,424 inc GST) fixed estimate at $195 an hour, including the $2,495 logo option. Hosting $45 a month ex GST for 12 months [E] |
| --- | --- |
| Design allocation | 34 design hours inside 155 website hours (Dev 66, PM 26, QA 8, Revisions 21). Logo is its own $2,495 line. Split between homepage and internals not set TBC: internal [E] |
| Revision rounds included | Design: 2 major rounds per layout. Development: 2 rounds of changes. Logo: 2 rounds on the chosen concept [E] |
| Explicitly IN scope | Logo redesign; WordPress build; mega menu with clickable parents; Gravity Forms (general enquiry, request a quote, lodge a claim, workplace injury, insurance program review); secure PDF storage for claim and injury forms; Pay an Invoice page linking to DEFT (Macquarie); FAQ accordions; blog and insights with filtering; team profiles; EDM integration; LinkedIn feed; testimonials; schema; compliance content and AFSL footer; content migration (placement only, 14 hours); SEO migration (9 hours); training; 30-day support [E] |
| Explicitly OUT of scope | Accessibility audit and WCAG remediation; content writing, restructuring or rewriting; a true payment gateway (Stripe, Ebix) or WinBEAT NEXT API; client portal; photography and video; SEO retainer; Google Ads; annual third-party subscriptions [E] [H] |
| Future phases | Client portal via WinBEAT NEXT API (12 to 18 months); SEO retainer (reopen 6 to 8 weeks pre-launch); Revive Media photography; Google Ads; ongoing content production [H] |
| Commercial sensitivities | Signature comment: "discussions on new site map will overrule that listed within contract". Quote describes 12 verticals and 13 product lines; the client's new sitemap is about 109 to 125 pages. Directors' top concern is scope creep: anything new is quoted in writing first. Rate locked at $195 for the project [E] [H] [M] |

# 07 Design inspiration & creative direction The most important section in this document. A bare list of URLs is not a brief - say what to take and what to leave.

7.1  Creative License

| 1 Locked down Follow the style guide to the letter. Zero surprises. | 2 Conservative Corporate, safe, familiar patterns. | 3 Premium polish On-brand but elevated. Considered detail. | 4 Push it Strong art direction, motion, unexpected layout. | 5 Off the leash Client wants to win awards and will back us. |
| --- | --- | --- | --- | --- |

Why that level?  TBC: ask at kick-off

7.2  Three words it should feel like

| Aim for | Actively avoid |
| --- | --- |
| Bold, assured, modern, clean, credible. Simple but with some interest (light animation, layered horizontal segments) | Generic broker, hectic or graphic-heavy (Knightcorp), childlike colour, cold sterile corporate, thin type with no presence [D] [T 13:35] [T 10:23] |

7.3  Reference sites

| URL | Whose pick | Take THIS from it | Do NOT take this |
| --- | --- | --- | --- |
| bellrockadvisory.com | Client (front runner) | Simple but aesthetic balance, horizontal bars, light animation, gradient within one hue | Their green palette [T 13:35] [D] |
| tattarang.com | Client | Boat to road (to mine site) transition, segments | Heavy media if it slows load [D] |
| centrewest.com.au | Client and competitor | A letter or mark pulled from the logo into page design | Anything that makes WT look like a competitor [M] [T 10:23] |
| cloudpg.com.au | Client | Layered segments on desktop | Their mobile conversion [D] |
| knightcorp.insure | Client competitor | Modern custom feel | Hectic, graphic-heavy, weak SEO [H] [T 10:23] |

7.4  Hard nos

Things the client has said they dislike: Client names and logos on the site (privacy, client poaching); a colour scheme close to any competitor or WTW; cloudpg mobile stacking Anything they've rejected before: Pay an Invoice on the homepage; separate review-my-policy form Sector or compliance constraints on imagery: Real operating environments (marine, mining, road) over stock office imagery [T 18:05] [T 09:29] [T 14:48] [T 15:57] [D] [M]

# 08 Brand assets & visual constraints

| Photography | Very few own images: a couple of older team photos. Wants real operating environments (boats, trucks, mine sites), not stock office shots TBC: questionnaire Part A Q5 [T 19:25] [M] |
| --- | --- |
| Icons / illustration style | Wants a standalone element pulled from the logo (like Centrewest's C) and a custom icon set reusable across marketing [T 12:27] [T 13:35] [D] |
| Video / motion | Hero video preferred (stock, showing the range of operating environments); auto image slider is the fallback. Boat to road to mine site transition idea TBC: questionnaire Part A Q6 [D] |

# 09 Sitemap & navigation

| Whimsical sitemap URL | Whimsical: account-management-team/willis-temby [M] |
| --- | --- |
| Sitemap status | DRAFT. Mia committed to send it for approval after 21/07; no approval date recorded TBC: internal [T 29:14] |
| Total pages in build | About 109 unique pages before Insights articles (count from Website 2.0 Flow v2); handover says about 125 TBC: questionnaire Part A Q1, Q2. Contested: Quote: 12 industry verticals and 13 policy/product lines [E]. Client's new sitemap: about 109 pages [D], about 125 [H]. Client signed with 'discussions on new site map will overrule that listed within contract' [E]. Handover says proceed on the new sitemap [H]. Pages are fine if served by the quoted templates; extra templates are not. [D] [H] |
| Top-level nav items | About, Risk, Sector, Insights, Contact as a horizontal mega menu. Middle groupings are labels, not pages [D] |
| Utility nav | Request Quote, Lodge Claim, Lodge Workplace Injury [D] |
| Footer must contain | AFSL 233 765 disclosure and legal entity name are non-negotiable, plus compliance links TBC: content stage [E] [H] |

# 10 Homepage section stack A suggested running order, not a cage. Delete rows that don't apply, add ones that do, reorder freely - but every row needs a purpose, or it shouldn't be on the page.

| No. | Section | Job it does | Content & notes | Content ready? |
| --- | --- | --- | --- | --- |
| 1 | Hero | Say who it is for and drive Contact us | H1 Protecting today. Powering tomorrow. Video preferred, slider fallback [D] | Copy ready, video not sourced |
| 2 | About us | Credibility: 40 years, locally owned, nationally connected | Team photos suggested to humanise [D] [T 19:25] | Copy ready |
| 3 | Industries we support | Let visitors self-identify by sector | Design to solve surfacing sectors without a page per middle tier [D] | Labels ready, layout open |
| 4 | Product highlight | Route to risk solutions, employee risk and claims | Three columns or bands [D] | Copy ready |
| 5 | Expertise | Prove sector depth | Deep sector knowledge. Smarter risk outcomes. [D] | Copy ready |
| 6 | Process | Lower the barrier to a first conversation | Six steps, horizontal track [D] | Copy ready |
| 7 | Testimonials | Humanise, first name and industry only | No company names or logos [T 18:05] [M] | Not supplied |
| 8 | Insights and contact | Show currency, close with the enquiry form | Insights must blend with the site [M] | Not supplied |

Above the fold, non-negotiable:  Hero headline, sub-line and Contact us, plus the mega menu with utility actions  [D]

# 11 Internal page templates Internals are templates, not one-off pages. Brief each one by the job it does and every page it will be reused for, so design draws the system once and the build reuses it everywhere.

11.1  Allocation

| Internal designs quoted | 5 internal templates named in the quote (Contact, industry landing, policy/product, Our People, blog/news), plus "internal page designs as required", which covers About, Our Process, Community & ESG and Careers TBC: internal [E] |
| --- | --- |
| Hours allocated | Not split in the quote. Internals share the 34 design hours with the homepage TBC: internal [E] |
| Revision rounds | 2 major rounds per layout [E] |
| Deliverable per template | Desktop and mobile per template ("designed for both mobile and desktop") [E] |
| Start condition | After logo sign-off and homepage approval TBC: PWD to fill [P] |
| Design order | Product/policy template first (it carries about 66 pages), then sector index, Our People, contact and forms, insights, legal TBC: PWD to fill [P] |

11.2  Template cards

| Template no. & name | Contact [E] [T 15:57] |
| --- | --- |
| Job it does | Enquiry with subject dropdown, map, routing |
| Must include | Subject dropdown, Google Map |
| Also used for | Thank you page |
| States & variants to draw | Form field, focus, error, success |
| Design note | TBC |
| Content ready? | Partial |

| Template no. & name | Industry landing (sector) [E] [D] |
| --- | --- |
| Job it does | Sector entry and leaf pages |
| Must include | Clickable parent, coverage cards |
| Also used for | Sector index |
| States & variants to draw | Mega menu |
| Design note | Quote says 12 verticals |
| Content ready? | Partial |

| Template no. & name | Policy/product [E] [D] [T 21:49] [T 23:11] |
| --- | --- |
| Job it does | Carries about 66 risk and sector leaf pages |
| Must include | Overview, coverage cards, experts, FAQ up to 10, contact |
| Also used for | Risk index |
| States & variants to draw | Long form typography |
| Design note | Coverage heading differs: complimentary (Risk) vs insurance offerings (Sector) |
| Content ready? | Partial |

| Template no. & name | Our People / team profile [E] [H] |
| --- | --- |
| Job it does | 17 to 19 profiles, single source |
| Must include | Profile linked from expert cards |
| Also used for | Team listing |
| States & variants to draw | Missing image |
| Design note | TBC |
| Content ready? | Not supplied |

| Template no. & name | Blog and news/insights [E] |
| --- | --- |
| Job it does | Listing and article |
| Must include | Category filter, related posts |
| Also used for | TBC |
| States & variants to draw | No results / empty search |
| Design note | TBC |
| Content ready? | Existing posts migrate |

11.3  States & variants

| State or variant | Needed? | On template | Why it matters |
| --- | --- | --- | --- |
| No results / empty search | Y | Insights | Should push to an enquiry or contact, never a dead end. |
| Missing image | Y | Our People | Common for products, team and case studies. Needs a designed fallback. |
| Purchasable vs enquiry only | N | No shop | No price or cart on the enquiry version. |
| Out of stock / pre-order / sale | N | No shop | Badges and messaging on cards and product pages. |
| Form field, focus, error, success | Y | Contact | Sets form styling for every form on the site. |
| Long form typography | Y | Policy/product, legal | H2 to H4, body, lists, a simple table, a callout, a quote. Lets policy pages be built without design. |
| Mobile filters & sort | Y | Insights | Drawer or accordion. Filters rarely survive on mobile without a design. |
| Mega menu / dropdown | Y | Global | Only if quoted. Check 12 Functionality. |
| Logged in vs logged out | N | No login in scope | Header, account and pricing differences. |

11.4  Pages built from these templates

| Page or group | Built from | Notes |
| --- | --- | --- |
| About, Method/Process, Community & ESG, Careers | Internal page designs as required (quote item 7) | Funded by the quote [E] |
| Request a quote, Insurance Program Review, Lodge a claim, Workplace injury | Contact | Form variants [E] |
| Pay an Invoice | Contact | Link out to DEFT unless Stripe agreed [E] |
| 7 compliance and legal pages | Policy/product (long form) | [D] |

11.5  Scope guardrail

Every page in the sitemap maps to a card in 11.2 or a row in 11.4. If a page does not fit either, it is a scope change: raise it with the AM/PM before design starts, not after the client has seen it. Nothing on an internal page should imply a feature that is out of scope. Cross-check against "Explicitly OUT of scope" and "Future phases" in 06, e.g. no trade login button when trade accounts are a future phase.

# 12 Functionality & technical If sales or dev have already picked plugins or templates, say so here and tell design to work with them, not around them.

| Features quoted & accounted for | See 06.in_scope. Plus hover effects and micro-interactions, video and image support, spam protection [E] |
| --- | --- |
| Plugins / templates already chosen | Gravity Forms and Rank Math Premium under PWD agency licences (no cost while hosted with PWD) [E] [H] |
| Integrations | Quoted: DEFT (Macquarie) outbound link, EDM (Mailchimp, Campaign Monitor or equivalent, which one not known), LinkedIn feed. Client raised Stripe on 21/07 as Macquarie may change TBC: questionnaire Part B QB1, QB6. Contested: Quote: outbound link to DEFT (Macquarie), no gateway [E,H]. Client on 21/07: Macquarie may change, Stripe 'back on the table' [T 26:24]. Mia said devs would integrate it [T 27:16]. A Stripe integration is not quoted. [E] [T 26:24] |
| Forms sitewide | General enquiry with a subject dropdown for inbox filtering; "review my policy" form dropped; claim and workplace injury forms with PDF upload stay. Which inbox each subject goes to is not known TBC: questionnaire Part B QB2, QB3, QB4 [T 15:57] [T 16:55] |
| Accessibility target | No WCAG target: audit and remediation are out of scope. Build to sensible defaults [E] [P] |
| Performance expectation | Fast load is one of the client's main aims; avoid graphic-heavy pages TBC: ask at kick-off [T 10:23] |
| SEO considerations | Keep permalinks and rankings, 301s, GA4 and GTM retained, schema, separate the brand from WTW in search. Access to GA4, GTM and Search Console not confirmed TBC: questionnaire Part B QB5 [E] [H] |
| Browser / device requirements | Mobile and tablet friendly across all breakpoints [E] |

# 13 Content & copy Late content is the number one cause of blown web timelines. Be pessimistic and specific.

| Who writes the copy | Client writes all copy (Isabella's team). PWD places and splits it into sections [H] [E] [T 25:29] |
| --- | --- |
| Copy status right now | About four fifths drafted on 21/07, then to be checked by their team. Current status not known TBC: questionnaire Part A Q3 [T 04:45] |
| Tone of voice | Professional, assured not aggressive, expert but relatable, clear and concise, not overly corporate [D] |
| Will design get real content in time? | Content was due by development, "about 6 weeks" after 21/07. No firm date was set TBC: questionnaire Part A Q4 [T 29:14] |
| Content owner at client | Isabella Breheny [H] [T 04:45] |
| Internal page & product content | Product page copy in progress; roughly half the leaf pages had no coverage list on 21/09 TBC: content stage [T 24:14] [M] |

# 14 Quirks, risks & watch-outs The section that saves the project. Everything odd about this job that isn't obvious from the sitemap.

| Project intricacies | Sitemap rewritten mid-sale (Risk and Sector pillars); some middle menu tiers must not become pages; payment link may switch from DEFT to Stripe; two names for the main contact (Popov and Breheny) in CRM and email [H] [D] [T 26:24] |
| --- | --- |
| Known risks | Page count far above the quoted template list on 34 design hours; Stripe would be new scope; copy and leaf content late; few own photos; three coordinators in four months [E] [H] [M] [G 19/10] |
| Political sensitivities | Isabella is the firm's first marketing hire and PWD's internal champion; her standing depends on this landing. Directors fear scope creep [H] |
| Legal / compliance | FSG and Terms of Business, Insurance Brokers Code of Practice, Privacy Policy, Disclaimer, Complaints, Vulnerable Client and Financial Hardship policy, AFSL footer TBC: content stage [E] [H] [D] |
| AM's/PM’s gut feel | Strong, organised client, but momentum has slipped (meeting moved for illness, team away, coordinator change). Rebuild trust with a clear plan on 27/10 TBC: internal [P] [G 19/10] |

# 15 Dates, deliverables & sign-off

| Milestone | Owner | Date | Status |
| --- | --- | --- | --- |
| Brief issued to design | AM/PM |  |  |
| Internal design review (with dev) | Design + Dev |  |  |
| Concept to AM/PM | Design |  |  |
| Presented to client | AM/PM |  |  |
| Consolidated feedback due | Client |  |  |
| Homepage design signed off | Client |  |  |
| Internal designs to AM/PM | Design |  |  |
| Internals presented to client | AM/PM |  |  |
| Internals feedback due | Client |  |  |
| Internal designs signed off | Client |  |  |
| Handover to build | Design → Dev |  |  |

# 16 Pre-flight check

| Check | Result | Who | Note |
| --- | --- | --- | --- |
| 1. Every field filled, N/A with a reason, or TBC with a route | Pass | Auto |  |
| 2. Every answer carries a valid source tag | Pass | Auto |  |
| 3. No TBC left (a late item needs a landing date) | Open | Auto | 26 open: internal 8, kick-off meeting 6, questionnaire Part A 6, questionnaire Part B 4, content stage 3, PWD 2 |
| 4. Design hours split homepage and internals, from the quote | Pass | Auto | 34 design hours in the quote, not split between homepage and internals. Revisions and adjustments (dev and design) are a separate 21 hours |
| 5. Template cards in 11.2 match designs quoted in 11.1, every 11.3 state marked Y or N | Pass | Auto | quoted 5, cards 5 |
| 6. Every sitemap page sits on a template card or in 11.4 | Pass | Auto |  |
| 7. One primary objective, one hero action, at most two secondary actions | Open | Auto | 4 secondary actions |
| 8. Creative licence: exactly one level, with a why line | Open | Auto |  |
| 9. Three words to aim for and words to avoid | Pass | Auto |  |
| 10. Three to five reference sites, each with take and do not take | Pass | Auto | 5 sites |
| 11. Every homepage section has a job and a content-ready status, plus above the fold | Pass | Auto |  |
| 12. Sitemap marked approved with a date, or DRAFT | Pass | Auto | DRAFT. Mia committed to send it for approval after 21/07; no approval date recorded |
| 13. Copy owner named and a date for real content | Pass | Auto |  |
| 14. Every milestone in 15 has an approved date | Open | Auto | 11 undated |
| 15. Australian English, no em or en dashes | Pass | Auto |  |
| 16. Every link opens for a PWD account outside the project (test in a private window) | Check | PC |  |
| 17. Nothing in 10 or 11 implies a feature that is out of scope or a future phase | Check | PC + Dev |  |
| 18. Every name and owner reconciled against the handover | Check | PC |  |
| 19. Reviewing developer has sanity-checked buildability of 10 to 12 | Check | Dev |  |
| 20. 60-second test: a stranger can say what the site is for, who it is for, how it should feel | Check | Someone off the project |  |

A good brief is the cheapest thing we ever make. An hour here saves a round of revisions, a week of drift, and a designer's goodwill. If a field is hard to answer, that's exactly the question the client needs to hear before design starts - not after.